# PFAS Weekly Update to LHD Advisory Committee September 3, 2021

Site Highlights

- Belding WWTP

- EGLE's contractor, AECOM, will collected 8 samples from residential wells on Friday, August 27, 2021. AECOM will also approach 14 other homes to see if anyone else would like to have their water tested that day during the time they are in the field.

- Brooks/Laketon

- Results for 7 more residential wells were sent to MDHHS on August 25. Residents have been notified by phone of their results.

- Capital Lansing Airport

- Still waiting for additional surface water samples from the Capitol Airport investigation and soil/water/surface water results from National Guard work. A plane crashed on August 24, 2021 and 200+ gallons of jet fuel was released to the ground and a local drain. Approximately 10,000 gallons of firefighting water and an unknown amount of AFFF was used to put out the fire associated with the crash. MDHHS will be receiving more data in response to this new release.

- Huron Watershed

- MDHHS is drafting a press release that discusses lifting the ‘Do Not Eat’ fish advisory from where the river crosses I-275 to the river mouth at Lake Erie, including the Flat Rock impoundment. The press release is slated to go out at the same time as the 2021 Eat Safe Fish Guides. A timeframe for when the guides will go out has not been established.

- JB Sims

- A working session with the City of Grand Haven will take place on September 13 at 6:00 pm.

- Kavco LF

- 14 residential well samples were collected on August 19 and additional groundwater monitoring samples were scheduled to be collected this week at the landfill.

- Norton Creek

- July results from a well at the Proud Lake Recreation Area were non detect (ND) for PFAS. This well was previously sampled in April 2019 (11 ppt PFOA) and October 2019 (ND). MDHHS is recommending that the well be put back in service and that quarterly monitoring be conducted. A memo is being drafted outlining the MDHHS recommendations.

- Osceola County LF

- Monitoring well results from the landfill did not exceed any PFAS Part 201 drinking water criteria or Comparison Values. However, some monitoring wells had elevated levels of metals and VOCS. Over 20 years ago, residential homes were sampled for contaminants and were ND, but it is currently unknown which homes were tested, what contaminants the drinking water was analyzed for, and what the reporting limits were. MDHHS is meeting internally tomorrow (Aug. 27) to discuss whether residential well sampling for metals and VOCs is necessary.

- Pollard Landfill

- MDHHS is working on a list of residential drinking water wells for sampling.

- Rothbury Forrest St

- Two homes were sampled on Aug. 24.

- Wurtsmith Air Force Base and Oscoda Township Dump

- A report was produced by Need Our Water and the National Wildlife Federation that lays out a timeline of the events that have occurred over the last several decades around PFAS contamination at the former Wurtsmith Air Force base and shared with MDHHS, EGLE and MPART.

- There are multiple meetings in the upcoming week in a hybrid fashion:

  - Aug 31 and Sep 1, 2021: Wurtsmith PFAS RI - SPP Meeting-VAS locations

  - Aug 31, 2021: Ven Etten Lake IRA Public meeting on the Proposed Plan

  - Sep 01, 2021: Wurtsmith RAB meeting-Oscoda

- Few documents were approved by Comms this week: Clark’s Marsh press release, MPART webpage and FAQs.

  - A meeting was planned on Aug 23, 2021 to discuss the communication plan for the PR and the timeline.

    - Timeline for PR: Sep 02, 2021

    - MDHHS will be sending these documents to Kelly and Amy (EGLE) on Aug 26, 2021: MPART webpage document, FAQs, map, wildlife memo, deer final report and all necessary document that are required to update MPART webpage.

Upcoming Meetings

- September 9, 2021 - Camp Graying PFAS Investigation Community meeting

- September 9, 2021 - Pollard Landfill call with local officials

- September 13, 2021 - JB Sims town hall (led locally; EGLE is participating)

- September 6, 2021 - Houghton-Hancock Airport call with local officials

- September 16, 2021 - Local officials call for Houghton-Hancock Airport

- September 21, 2021 - Oakland International Airport and Pontiac Lake State Recreation Area town hall

- September 22, 2021 - Local officials call for Lacks-Airlane

- December 7 – 12, 2021 -   Great Lakes Virtual PFAS Summit