# PFAS Weekly Update to LHD Advisory Committee October 1, 2021

Site Highlights

- Belding WWTP

- A total of 9 homes were sampled on August 27, 2021. Of the 9 homes, 8 were non-detect for PFAS. One home had low level detections of PFAS; all analytes were below the MCLs and DHHS comparison values.

- Buckeye Niles Terminal

- MDHHS had an internal meeting to discuss possible residential drinking water well sampling for this site.

- The LHD is currently working on identifying if a list of houses sent by MDHHS are connected to municipal water.

- City of Stanton Landfill

- City personnel collected samples from three residential wells and are at the lab pending analysis.

- Detroit Metro Airport

- The local officials call was September 23. A town hall is tentatively scheduled for Oct. 13 but may be pushed into November based on feedback from some local officials.

- Du-Wel

- 10 homes have been sampled

- 20 additional homes will be sampled this week

- MDHHS was able to schedule/collect pre/post gen chem and PFAS samples from 10 of the 14 homes needing this sampling

- One additional home was added to the sampling efforts

- Gogebic Airport

- MDHHS working on getting results letters out to residents.

- EGLE plans to sample 4 more wells, 2 of the wells are in Hannu Rd. These are the wells closest to the house with exceedances (0.3 miles and 0.5 miles). There is another well in Skyway RD and is believed to be an apartment complex. EGLE will also sample a business called “Rick Auto & Boos Snow”. This last well will be sampled to see if there are other potential sources of PFAS in the area. Most detections and exceedances are south of the site and groundwater is believed to go north. There was another plane crash that occurred near the site, but the airport didn’t use AFFF. EGLE doesn’t know why the house in the south has PFAS exceedances. The airport plans to install monitoring wells near the area where they did use AFFF.  Additionally, EGLE plans to do further investigation to determine potential source for detections in the south of the Site.

- Kavco Landfil

- The results letters for residents within Barry County were sent to Barry Eaton District Health Department (BEDHD) on September 23 for approval.

- North 34th (Richland)

- EGLE aims to sample 10 residential wells in the vicinity of previous soil sampling, with sampling planned in the next 1-2 weeks.

- North State Rd

- Result letters were sent out on September 22, 2021.

- Rothbury Forrest St

- An additional home was sampled on September 16, 2021. A resident contacted MDHHS to get a filter installed- the resident’s contact information was sent to DHD10 for follow-up.

- Springfield Township Dump

- A coordination call happened between EGLE, MDHHS and local health department last week, as EGLE and MDHHS received residential wells sampling results for 27 residences. Out of 27 samples, 26 samples are non-detect and one sample has a detection of PFBS (4 ppt). Mary (EGLE Project Manager) is going to share the contact info of residents with MDHHS.

- Result letters templates are ready. We should be able to send the results letters ASAP.

- Wurtsmith Air Force Base and Oscoda Township Dump

- The next townhall will be held on either October 27 or November 3 depending on staff availability determined through a Doodle poll sent by Beth Place (WAFB Project Manager, EGLE)

Upcoming Meetings

- October 12, 2021 – Citizen Advisory Workgroup call

- October 13, 2021 – Otsego Virtual Townhall – 6:00 – 7:30 PM

- October 14, 2021 – Arbor Hills Virtual Townhall

- December 7 – 12, 2021 -   Great Lakes Virtual PFAS Summit