# PFAS Weekly Update to LHD Advisory Committee October 22, 2021

Site Highlights

- Brooks/Laketon (Muskegon County)

- Six residents were contacted this week by phone from MDHHS.

- Three more homes were sampled by AECOM.

- Bangor Township Landfill  (Bay County)

- MDHHS provided the LHD with the MPART PFAS Site Form for this site.

- The LHD said that the closest well on record is over 2,700 feet away.  They also said that any wells within that range and beyond have about 80-90 feet of clay overburden for protection.

- Bray Road (Genesee County)

- MDHHS will send out a recruitment letter to sample the resident who lives in the house near the one with PFAS exceedances.

- Buckeye Niles Terminal (Berrien County)

- Buckeye provided the PFAS Sample Plan Draft

- MDHHS will check if there are other wells that need to be sampled that are not part of the PFAS Sample Plan Draft.

- Camp Grayling (General Updates) (Crawford County)

- Site toxicologist and community engagement coordinator are working on providing a brief synopsis regarding DHHS’ resampling effort for the RAB’s first newsletter. The RAB is pursuing quarterly newsletter to provide updates, as requested by the community members. RAB is discussing timelines for publishing the newsletters on their website.

- Grayling Army Airfield (Crawford County)

- Site toxicologist informed ArNG/Department of Military and Veteran Affairs (DMVA), on October 5th , that results from MDHHS’ follow-up sampling at one of the homes with whole house systems were available, however, actual results were not shared with the Guard due to PII concerns. Water after the Guard-offered whole house system still had ~400 ppt Total PFAS detections. The Guard notified resident at this home, on 10/13, that they can use water processed through the whole house system for all purposes of consumption. MDHHS let the Guard know that residents can use whole-house processed water for drinking only after it has also passed through the MDHHS-offered Point of Use (POU) system at their kitchen tap. Results after the POU system were non-detect (ND) for each of the 39 PFAS tested. Site toxicologist will reach out to resident via phone to discuss results and recommendations.

- The AG’s office drafted a letter raising concerns over the Guard’s approach of providing only one replacement cartridge to 14 homeowners in the GAAF area where the Guard installed whole-house systems as an interim measure. The site toxicologist and ESC Unit manager reviewed the letter and provided comments on 10/14.

- Grayling Lake Margrethe (Crawford County)

- The Army National Guard installed a certified whole-house filter, on September 15th, at one of the two homes over EPA’s Lifetime Health Advisory (LHA) of 70 ppt. Samples for analysis of PFAS and general chemistry parameters in both pre and post whole-house water were collected on September 23rd. Awaiting results.

- Capital Region International Airport (Ingham County)

- The meeting with local officials was held on October 12, 2021.

- An agency meeting will be scheduled for Wednesday, October 20, 2021 at 12:15 pm to discuss next steps.

- Central Sanitary LF (Montcalm County)

- Residential sampling was confirmed for Tuesday, October 19th. The landfill was able to schedule 4 out of 5 residents for sampling and is working on contacting the 5th home.

- Clare Water Supply (Isabella County)

- MDHHS contacted the LHD and provided them with the PFAS Proposed Investigation Form for this site.

- MDHHS scheduled an agency meeting to discuss drinking water well sampling and the Public Health Action Plan. The meeting will be held on Monday, October 18 at 12:00 pm.

- Collier Rd (Oakland County)

- MDHHS will send out recruitment letters to the 3 houses located near the site. All the 3 addresses were provided by EGLE.

- EGLE provided groundwater data.

- City of Stanton Landfill (Montcalm County)

- The results letters are with the data team.

- Delta County Landfill- New PFAS site. (Delta County)

- MDHHS has reached out to the DWIU for a geologist to be assigned.

- Looking on GeoWebFace, there does not appear to be many residential wells downgradient of the landfill (maybe one well SE of the landfill).

- Detroit Metro Airport- (Wayne County)

- The project team met on October 14 to finalize slides for the town hall on October 19.

- MDHHS will be mentioning at the town hall that fish were collected from the Frank and Poet Drain and the Ecorse River. These fish have not yet been analyzed.

- Fox River Paper (Kalamazoo County)

- LHD has identified two potentially-vulnerable wells downgradient of the site and has already begun arranging for municipal water hookup.  These wells will still be tested for PFAS to provide further information on the plume.

- Helmer Dickman (Calhoun County)

- There was a water situation and a new well is needed at the address 158 Ellis.  This house is in the PFAS area of investigation. LHD is requiring double casing of well to the first protective clay layer and then telescope to a depth of around 200’. The LHD will require a PFAS sampling prior to approval. Because this house is in the PFAS area of investigation, MDHHS agreed to include it in our resampling efforts for next year.

- Hemphill Landfill (Genesee County)

- EGLE confirmed that they were able to contact the company “Affordable Pool and Spa” (the shallow well near the site).  They will be sampling this well.

- Former KI Sawyer Air Force Base (Marquette County)

- Annual Restoration Advisory Board (RAB) meeting is scheduled for Wednesday, November 17, 2021 at 1:00 pm EDT. Meeting location – the KI Sawyer Heritage Air Museum, located at 402 3rd St., Gwinn, MI 49841. The meeting will last about three hours and will include a presentation of the activities completed in the last year, along with what's planned for the coming year. There may be site visits after the meeting.

- Former Kincheloe Air Force Base (Chippewa County)

- EGLE resampled, on October 6th , one home with only PFOA detection above MDHHS Comparison Value (CV) to confirm results. Split samples were collected; one sample will be analyzed at EGLE lab for 18 PFAS analytes and other will be analyzed at DHHS lab for 39 PFAS analytes. Awaiting results.

- Former Marquette Airport (Marquette County)

- Resampling results letters drafted, edits requested by local health department have been included and the letters have been submitted for management review.

- North State Rd (Ionia County)

- Results were received on Thursday October 7, 2021. One house has PFAS exceedances. MDHHS contacted the resident and provided a pitcher filter.

- Otsego (Allegan County)

- MDHHS has started to receive PFAS results for residential .  Some results have gone through quality assurance/quality control process.

- Pellston (Emmet County)

- MDHHS met internally on October 11 to discuss resampling ~200 residential wells between now and December.

- Community engagement is working on drafting a resampling notification for residents and should have a draft by October 15.

- Rothbury Forrest St (Oceana County)

- Results letters are being finalized by the data team.

- SOCRRA Avon Landfill (Oakland County)

- The results letter translated into Albanian was mailed this week.

- Saranac Landfill (Ionia County)

- 12 out of 13 homes provided EGLE with access agreements for drinking water well sampling. EGLE/LHD to door-knock remaining one home on 10/15 to request sampling.

- Springfield Township Dump (Oakland County)

- MDHHS sent out the results letters and the recommendation in the mail this week. Also, mailing report was sent to the local health department.

Upcoming Meetings

- December 7 – 12, 2021 -   Great Lakes Virtual PFAS Summit