# PFAS Weekly Update to LHD Advisory Committee October 29, 2021

Site Highlights

- Bray Road (Genessee County)

- Recruitment letter drafted and sent for management review.

- Brooks/Laketon(Muskegon County)

- Results for three homes were received by MDHHS this week. The residents were contacted this week by phone by MDHHS.

- MDHHS has provided contact information to Muskegon County to set up filter installation appointments for those homes receiving a filter.

- Buckeye Niles Terminal  (Berrien County)

- MDHHS provided comments to Buckeye Niles’ sampling plan.  Comments included adding four additional residential wells for sampling.

- MDHHS provided fish advisories to EGLE

- Capital Airport (Ingham Airport)

- An agency meeting to discuss next steps was held on October 20th. The agencies decided to: 1) Resend recruiting letters out to the few houses we were unable to reach from the last mailing list, 2)Verify once again the absence/presence of drinking water wells south of the site, 3) Reach out to residents who attend the planned townhall to determine if they are located in the area of investigation and ask them if they have a drinking water well.

- A townhall will be held on November 10, 2021.

- Central Sanitary Landfill (Montcalm County)

- On October 19, 2021, 5 homes located downgradient of the monitoring wells (MW) recently showing exceedances of MCLs were sampled.

- Clare Water Supply (Isabella County)

- First agency meeting was held on Monday, October 18, 2021.

- 4 residential water wells will be sampled

- EGLE will add Volatile Organic Compounds (VOCs) and 1,4-dioxane to the list of analytes for the four residential wells

- EGLE provided groundwater PFAS information and map

- Delta County Landfill (Delta County)

- Geologist looked for potential residential wells today (Oct. 21). The initial Public Health Assessment will be drafted on Oct. 22.

- Detroit Metro Airport (Wayne County)

- The town hall took place on October 19th.

- Former Marquette Airport, Negaunee (Marquette County)

- Resampling results letters approved by management review after edits, sent to data team for mailing.

- Former Sanichem Landfill (Oakland County)

- New site

- EGLE hasn’t planned any res well sampling yet

- There was PFAS exceedances detected in leachate discharged to sanitary sewer.

- EGLE provided a map with the wells and the well logs

- Houghton County Airport (CMX)  (Houghton County)

- A consultant indicated that PFAS was detected in a downgradient mineshaft, but has not released the results to EGLE yet.

- North 34th St. (Kalamazoo County)

- Four out of ten residential wells were sampled in Richland last week, with door hangers left at the remaining 6.

Upcoming Meetings

- November 3, 2021 - Town Hall - Former Wurtsmith/Oscoda Area PFAS Investigation – 6:00 – 7:30 PM

- November 9, 2021 – MPART CAWG meeting – 6:00 – 7:30 PM

- November 10, 2021 -  Townhall for Capital Region International Airport – 6:00 – 7:30 PM

- December 7 – 12, 2021 -   Great Lakes Virtual PFAS Summit