# PFAS Weekly Update to LHD Advisory Committee November 13, 2020

Site Highlights

- City of Stanton Landfill (Montcalm)

- The results for all three residential well samples were non-detect for all PFAS.

- Chrysler Scio (Washtenaw County)

- Results received for 6 residential wells.  4 non-detect (ND), 2 wells with trace levels PFAS (7 and 14 ppt, all below CVs).  Project Team concurred that no public health response is necessary for this site.

- Fort Gratiot Landfill (St. Claire County)

- No residential well sampling needed at this time so no meeting with LHD was scheduled. Future plan for residential well sampling will depend on re-evaluation based on surface water sample results.

- Livingston County Landfill (Livingston County)

- Environment, Great Lakes and Energy (EGLE) is requesting seven monitoring wells (MWs) to be sampled for PFAS and 1,4-dioxane.

- Ludington WWTP (Mason County)

- Call with City and consultant.  City is in compliance per EGLE regulations, but MDHHS requested public health response due to exceedances of public health screening values for cyanide.  City will resample 6 wells due to (5) samples exceeding holding time and (1) sample with conflicting duplicate results.  MDHHS team will further consider how to communicate results to residents.

- Michigan Milk Producers Association (St. Joseph County)

- Quarterly monitoring results show little variation in results.

- Rickett Road – Brighton (Livingston County)

- EGLE identified 20 residential wells for sampling south of the facility.  First-contact letters went out in mail last week.

- Community webinar held on November 9th.

- Rothbury Forrest Street (Oceana County)

- A planning meeting took place today to discuss the virtual public meeting on December 9. MDHHS will call residents when results come in so they have results before meeting.

- 5 residential well results came in- 2 exceeded CVs, 2 had detections <CVs, and 1 was ND. Residents have been called with results. All 4 homes with detections will receive filters and 2 that exceed CVs will receive bottled water either today or tomorrow.

- SOCCRA Avon Landfill (Oakland County)

- Team call with EGLE and LHD.  Kade Morrow is compiling geology and residential well information to support EGLE staff.  LHDs (Macomb and Oakland) will review site for additional unlisted residential wells (expected due to age of neighborhood).

- Project team met with local officials to provide background site information prior to site going live later today. The DEH toxicologist provided the MDHHS health presentation. EGLE expects res well sampling by spring 2021 at the latest.

- Alpena CRTC (Alpena County)

- Resampling results were mailed to residents.

- Collier Road Landfill (Oakland County)

- Project Team meeting was held on November 9th to discuss whether other parameters should be included in the private drinking water sampling efforts. Sampling parameters were discussed and a decision was made to include the following analytes in the residential well sampling:  chloride, nitrate, nitrite, arsenic, iron, manganese, and PFAS. Approximately 10 private wells will be sampled. The team will reach out to local community contacts to assess the need to address LEP residents.

- Cove/Huron Landfill (Huron County)

- 2 homes that were sampled were ND.

- Du Wel Metals (Van Buren County)

- MDHHS will resample a home where a post-filter sample showed a detection of PFOA at 10 ppt.  The MDHHS Sanitarian will replace the filter cartridge in the home and collect a post filter sample.

- Fenske Landfill (Ottawa County)

- MDHHS has notified the local health department of this new PFAS site.

Upcoming Meetings

- November 16, 2020 - MiPEHS presentation at the Parchment city Council meeting. Jordan Bailey presenting.

- November 18, 2020 – MiPEHS presentation at the Parchment Library.  Jordan Bailey presenting.

- December 2, 2020 – Otsego Townhall – EGLE, MDHHS, LDD participating – Webinar time TBD

- December 9, 2020 – Rothbury Forest Road Townhall – EGLE, MDHHS, LHD – Webinar – 6:00 to 7:30 PM