# PFAS Weekly Update to LHD Advisory Committee December 10, 2021

Site Highlights

- Arbor Hills Landfill (Washtenaw County)

- MDHHS met with EGLE and Washtenaw County HD on December 3 to discuss the residential well resampling near Arbor Hills Landfill.

- Brooks/Laketon (Muskegon County)

- All residential well results have been reported out to the project team.

- The project team will meet to discuss the results and public health recommendations.

- Bray Road (Genesee County)

- Results letters drafted, approved and sent to the data team for mailing.

- Buckeye Niles (Berrien County)

- There is a total of 21 houses in Buckeye’s proposed water well sampling plan. One house declined to be sampled.

- Central Sanitary Landfill (Montcalm County)

- MDHHS received the results of the 5 drinking water wells that were sampled.  There were no PFAS exceedances, but the home that was most downgradient from the PFAS plume did have some detections of PFAS.  MDHHS will send result letters out to these 5 homes. MDHHS is currently waiting to know if the Potential Responsible Party (PRP) will provide a filter to the resident that has PFAS detection.

- Delta County Landfill (Delta County)

- Delta County’s contractor will be sampling a sportsmens club’s drinking water well for PFAS and vanadium.

- There are no residential wells in the immediate area so no further drinking water sampling is currently planned.

- Falk Road (Oakland County)

- EGLE provided the result letters for houses that were sampled in 2021 for volatile organic compounds (VOCs), semi-volatile organic compounds (SVOCs) and metals.  The results letters were sent out by the Oakland County Health Department (OCHD) and residents were advised that they could continue to use their water for drinking, cooking, and all household activities. MDHHS found that 3 of the 11 houses sampled for PFAS were not sampled for non-PFAS contaminants. MDHHS asked EGLE to sample these 3 houses for non-PFAS contaminants. EGLE also provided results for a 1994 sampling in which 4 houses had exceedances of the lead drinking water criteria. Three of those 4 homes were resampled in 2021 and there were no exceedances of the Part 201 drinking water criteria for lead in these homes. One of the 4 houses hasn’t been sampled since then. MDHHS asked EGLE to resample this house too.

- Huron Watershed (Monroe County)

- MDHHS will be presenting information about the fish consumption recommendations for the Huron River at the Great Lakes PFAS Summit next week.

- Pellston (Emmet County)

- MDHHS received resampling results back for 12 addresses this week.

- Two of the resampling results indicated PFAS detections where none were detected previously. These two addresses will be offered Point of Use (POU) filters.

- One of the addresses with new PFAS detections was for a museum that is closed for the season. The recent detection is unusual based on the level, type of PFAS detected, and location of the address. Due to uncertainty about whether this may be a lab error, the museum will be resampled.

- MDHHS’ contractor took pre- and post-filter samples for some homes. They were instructed this week that only pre-filter samples should be collected.

- As of November 29, 65 homes have been resampled and resampling will occur throughout December.

- SMDA 11 (Macomb County)

- There are several houses near the landfill that may be at risk.  MDHHS project team is meeting on December 10 to assess risk to homes and determine whether residential wells should be sampled.

- Spartan Chemicals (Kent County)

- EGLE is attempting to contact the owner of the shallow well located at 28th Street SW so that a drinking water sample can be collected.

- MDHHS asked for a short meeting to discuss the site.

- MDHHS is planning an internal meeting

- Sunoco Pipeline (St. Claire County)

- Surface water results indicated that the three waterbodies closest to the facility did not exceed water quality standards.

- Approximately 12 residential wells will be sampled by AECOM next week.

- Wixom WWTP (Livingston County)

- On Wednesday December 1, the Wixom team met with MPART to discuss next steps for the impacted farm that received historic biosolids applications from the WWTP.  Future sampling plans were discussed, along with potential coordination with Federal partners including USDA-FSIS.  MDHHS is providing tox support for MDARD and EGLE in these discussions.

Upcoming Meetings

- December 15, 2021 – Alpena CRTC Townhall – 6:00-7:30 PM