# PFAS Weekly Update to LHD Advisory Committee December 18, 2020

Site Highlights

- Alpena CRTC (Alpena County)

- MDHHS participated in the Air National Guard (ANG) kickoff call to discuss next steps for remedial investigation (RI) at the CRTC site. The objective of RI is to determine vertical/horizontal extent of the contamination and update the conceptual site model. A possible public meeting to update the community regarding RI work and results from MDHHS resampling effort was also discussed.

- Cedar Springs DPW (Russel Ridge Subdivision) (Kent County)

- Results for 79 homes sampled were received on December 9th:

  - 46 of the 79 houses had detections of PFOA above MDHHS Comparison Values (CV), the highest being 20 ppt. Highest total PFAS was 43ppt.

  - 13 of the 79 houses had detections of at least 1 PFAS, but did not exceed MDHHS CV.

  - 20 of the 79 houses were non-detect (ND) for all PFAS

- On December 9th MDHHS and EGLE participated in Russel Ridge Association meeting to explain sampling results and answer questions.

- City of Manistee Former Landfill (Manistee County)

- On December 10th EGLE sent the groundwater investigation results. There were exceedances of PFOA and PFOS. The highest PFOA result is 82 ppt and the highest PFOS results is 180 ppt. EGLE doesn’t know yet the groundwater flow direction.  Project Team meeting is scheduled for Thursday to discuss results and next steps.

- Ludington WWTP (Mason County)

- Potential Responsible Party (PRP) has provided second-round sampling results.  One home was sampled for PFAS with total PFAS at 22 ppt (all results below CVs).  All results were ND for cyanide at 5 ppb.  No other analytes were of concern.  Cyanide results have been somewhat inconsistent, including duplicate samples, and resampling may be the best course forward for that contaminant.

- Pellston Airport (Emmet County)

- Emmet County is putting together a report with the airport data. They will also provide residents with a letter regarding the airport results. LTBB daycare is closed to January 18. Building owners will be meeting over the holidays to gather info about the well in place and will report back to Health Department of Northwest Michigan (HDNWMI) with any records that they find.

- Rothbury Forrest St

- Public meeting took place on December 9. Health-related questions included topics such as vapor intrusion/shower vapors/skin absorption. Approximately 10 residents attended and 22 questions/comments were received.

Upcoming Meetings