# PFAS Weekly Update to LHD Advisory Committee March 12, 2021

Site Highlights

- RACER Lansing Plants 2,3,6 (Ingham County)

- There was an agency meeting on February 25, 2021 with EGLE providing MDHHS with update of site. PFAS contamination is present at all 3 plants but meeting focused on Plant 6.

  - There are no off-site PFOS exceedances, however, there are PFOA exceedances. The area near the site is a well-protected area. There is a high school near the site. They are going to put monitoring wells to delineate the extent of the plume. All detections were found in shallow perched groundwater, not used for drinking water purposes.

  - There is no detection of PFOA in the deep aquifer. Shallow water flows to the east, so EGLE will focus on the east. RACER will be sending Notice of Off-Site Migration to 18 properties. Harry Castle, the MDHHS Community Engagement person, said he can review the letters.

  - They are planning to do a public meeting about the off-site investigation. There is a concern about a veggie garden in the area that has levels of PFAS in the soil.

- Delta County Airport (Delta County)

- Public townhall meeting scheduled for March 18th to inform residents of the site and the plan for upcoming sampling. Press release publicizing the event has been drafted and sent for internal review. Intention is for the LHD to publish.

- Oscoda Area (Iosco County)

- Reached out to the Department of Natural Resources (DNR), United States Forest Service ( USFS), Oscoda and AuSable Townships to ask if they would post updated ESF and possibly foam signs when ready. DNR and USFS agreed. Oscoda Township is discussing internally. Au Sable Township declined. USFS will check existing Clark’s Marsh signs for damage or missing signs.

Upcoming Meetings

- March 18, 2021 - Delta County Airport Virtual Townhall – EGLE, MDHHS, LHD to participate – 6:00 – 8:00 PM